Project Deliverables — CyberAudit & Solutions

SME Audit Management Platform  |  Holberton School Dijon  |  Full-Stack Portfolio Project

Total deliverables: 29   ✅ Done: 28   ⚠️ Partial: 1

| # | Deliverable | Description | Link | Status | Date |
| --- | --- | --- | --- | --- | --- |
| 1 — Documentation & Planning |  |  |  |  |
| 1.1 | Project Portfolio Document | Full technical documentation: architecture, UX/UI mockups, data model (7 tables), API specs, security design, CI/CD pipeline, sprint planning | GitHub Repo | ✅ Done | Apr 2026 |
| 1.2 | Project Planning (Stage 2) | Sprint planning, Trello board, task breakdown, team roles and responsibilities, timeline estimation | Trello Board | ✅ Done | Apr 2026 |
| 1.3 | Weekly Report (26–29 May 2026) | Weekly progress report: objectives achieved, obstacles encountered, test results, and next sprint goals | GitHub | ✅ Done | 29 May 2026 |
| 1.4 | Unit Test Report (Backend + Frontend) | Test documentation covering pytest backend tests and Vitest frontend tests, with coverage analysis | GitHub Actions | ✅ Done | May 2026 |
| 2 — Backend (Django REST API) |  |  |  |  |
| 2.1 | Custom User Model | UUID primary key, email as USERNAME_FIELD, role-based access (client / admin), AbstractBaseUser + PermissionsMixin | accounts/ | ✅ Done | Apr 2026 |
| 2.2 | JWT Authentication API | Register, Login, Logout (token blacklist), Token Refresh, /me endpoint — SimpleJWT, 60min access / 60d refresh | accounts/views.py | ✅ Done | Apr 2026 |
| 2.3 | Audit Pack & Request API | 4 commercial packs (Audit, Security, Protection, Premium), CRUD for audit requests, RBAC filtering (clients see own requests, admins see all) | audits/ | ✅ Done | May 2026 |
| 2.4 | Training Modules API | 5 cybersecurity awareness modules with progress tracking per user (to_start / in_progress / completed) | training/ | ✅ Done | May 2026 |
| 2.5 | Notifications System | Notification model with status cycle (queued / sent / failed), linked to audit requests and users | notifications/ | ✅ Done | May 2026 |
| 2.6 | PDF Report Generation | WeasyPrint + Celery async task to generate vulnerability PDF reports, stored in /media/ | reports/ | ✅ Done | May 2026 |
| 2.7 | Database Migrations | All 7 apps migrated: accounts, audits, reports, training, notifications, plus data seed migrations (4 packs, 5 modules) | Backend repo | ✅ Done | May 2026 |
| 2.8 | Mock Data Import (35 requests) | Python script to import 35 historical audit requests and 9 client accounts from localStorage mock data into PostgreSQL | import_mock_data.py | ✅ Done | Jun 2026 |
| 3 — Frontend (React 19 + Vite) |  |  |  |  |
| 3.1 | Authentication Flow | Register, Login, Logout — connected to Django JWT API, session persisted in localStorage, auto-refresh on 401 | services/ | ✅ Done | May 2026 |
| 3.2 | Client Portal | Dashboard with audit request list, status tracking, audit request form (PackSelector, validation), confirmation page | pages/ | ✅ Done | May 2026 |
| 3.3 | Admin Portal | Admin dashboard with KPI counters, filters (status/pack/client), request detail page, status update, notifications | components/admin/ | ✅ Done | May 2026 |
| 3.4 | EmailJS Integration | emailService.js: sendAuditConfirmation() and sendStatusNotification() — instant transactional emails without backend dependency | emailService.js | ✅ Done | May 2026 |
| 3.5 | Training Modules Page | 5 cybersecurity awareness modules with progress bar, Start / Continue / Review buttons, status badges | TrainingPage.jsx | ✅ Done | May 2026 |
| 3.6 | Responsive Design | Mobile-first layout: header logo adapts (40px mobile / 80px desktop), sidebar becomes bottom tab bar on mobile | shared/ | ⚠️ Partial | Jun 2026 |
| 3.7 | PDF Report Viewer | ReportViewerPage: displays generated PDF vulnerability report for a given audit reference | ReportViewerPage.jsx | ✅ Done | May 2026 |
| 4 — Testing |  |  |  |  |
| 4.1 | Backend Tests (pytest) | 14+ pytest-django tests: JWT register/login/logout/refresh, RBAC endpoint protection, rate limiting (5 req/min), user model | accounts/tests.py | ✅ Done | May 2026 |
| 4.2 | Frontend Tests (Vitest) | 40 tests passing: validators (21), StatusBadge (8), useAuth (5), ProtectedRoute (6) — 11.6% statement coverage | __tests__/ | ✅ Done | May 2026 |
| 4.3 | New Frontend Tests | dataService (mock API), DashboardPage (role routing), TrainingPage (async loading, user interactions), StatCard | __tests__/ | ✅ Done | Jun 2026 |
| 5 — DevOps & Deployment |  |  |  |  |
| 5.1 | GitHub Actions CI/CD | Automated pipeline: Python 3.12 setup, pip install, ruff lint, black format, pytest with coverage threshold, Railway deploy on push | backend-ci.yml | ✅ Done | May 2026 |
| 5.2 | Railway Deployment (Backend) | Django + Gunicorn + WhiteNoise on Railway, PostgreSQL database, Redis broker — all services connected via env variables | backend-production-46c13.up.railway.app | ✅ Done | May 2026 |
| 5.3 | Vercel Deployment (Frontend) | React frontend deployed on Vercel CDN — global edge distribution, automatic rebuild on push to main | Deployments | ✅ Done | May 2026 |
| 5.4 | PostgreSQL Configuration | dj-database-url for Railway DATABASE_URL parsing, SQLite fallback for local dev, psycopg2-binary driver | settings.py | ✅ Done | Jun 2026 |
| 6 — Presentation Materials |  |  |  |  |
| 6.1 | Presentation Slides (12 slides) | PptxGenJS slide deck: problem, solution, team, tech stack, architecture, client/admin portals, tests, deployment, roadmap | portfolio/ | ✅ Done | Jun 2026 |
| 6.2 | Oral Script (English) | 10-minute structured script with role distribution (Tommy / James / Sophie), per-slide cues, demo steps and tips | oral_script_EN.md | ✅ Done | Jun 2026 |
| 6.3 | Project Deliverables Table | This document — complete list of all deliverables with links, statuses, and delivery dates | portfolio/ | ✅ Done | Jun 2026 |

Notes

Team: Tommy JOUHANS (backend, auth, deploy) | James (frontend, UI) | Sophie (data, training, reports)

Repository: https://github.com/Tommy-JOUHANS/portfolio

Production (backend): https://backend-production-46c13.up.railway.app

Trello: https://trello.com/b/LaJVqg9d/portfolio-cyberaudit-solutions-sme-audit-management-platform